MealMind

Full Developer Blueprint

From idea to published app — every step, every command, every decision

| Stack React Native · FastAPI · Claude API · Supabase | Timeline 14–16 weeks to first publishable build |
| --- | --- |
| Audience Developer: Python/C# background, learning JS | Target iOS · Android · Web (single codebase) |

Version 1.0  ·  2025

1  Project Overview

MealMind solves a deceptively simple problem: deciding what to eat. The app combines smart AI-driven meal discovery, multi-source recipe aggregation, and an automated shopping list engine into a single cross-platform mobile and web application.

Problem Statement

Most people rotate through the same 5–10 meals out of habit, not preference. They waste food because they forget what's in the fridge, spend 20 minutes searching across three recipe sites for the same dish, and give up and order takeout. There is no tool that combines filters, AI suggestions, pantry awareness, and a ready-to-use shopping list in one place.

Solution Summary

- User sets filters (cuisine, time, calories, dietary goal, flavour)

- AI (Claude) suggests matching meals and explains why

- User browses 3–5 real recipes per dish from different websites

- Selects a recipe → app cross-references their pantry

- Auto-generates a de-duplicated, grouped shopping list

- Optional: "Eat Out" mode finds nearby matching restaurants via Google Maps

AI Features (Claude API)

| Feature | What Claude does |
| --- | --- |
| Meal suggestions | Reads user filters, returns 6–8 meal ideas as structured JSON with calories, prep time, and a short description |
| Recipe parsing | Receives raw HTML from any recipe website, extracts structured ingredient and step data reliably without brittle CSS selectors |
| Shopping list | Combines ingredients across multiple recipes, subtracts pantry items, groups by category, adds calorie counts |
| Eat Out mode | Receives Google Places results, filters and ranks restaurants against user preferences, explains why each is a match |

2  Tech Stack & Architecture

Every tool in this stack was chosen for a specific reason. The goal is to maximise your existing Python skills while learning the minimum amount of new technology needed to ship a real cross-platform app.

Why this stack for you

| Layer | Technology → Why |
| --- | --- |
| Frontend (UI) | React Native + Expo → One codebase runs on iOS, Android, and web. JS/TS-based, so your Python background transfers in logic and mindset. |
| Backend (API) | Python + FastAPI → You already know Python. FastAPI is modern, fast to learn, auto-generates API docs, and is ideal for AI integrations. |
| AI Engine | Anthropic Claude API → Powers all four AI features. You call it like any other API — send a prompt, get JSON back. No ML knowledge needed. |
| Database | Supabase → Postgres under the hood. Free tier, has authentication built in, Python SDK available, excellent documentation. |
| Hosting (backend) | Railway or Render → Deploy your Python/FastAPI backend in under 10 minutes. Both have free tiers for development and low-cost production plans. |
| Maps / Eat Out | Google Maps Places API → Industry standard. Free tier covers thousands of requests/month. Well-documented SDKs for Python and React Native. |
| App publishing | Expo EAS Build → Builds iOS and Android binaries from your React Native code. Handles all the App Store / Google Play submission tooling. |

Architecture diagram (text)

Request flow User (React Native app) → FastAPI backend → Claude API (AI logic) ↓ Supabase (data) ↓ Google Places API (Eat Out)

3  Full Project Structure

Keep your backend and frontend in a single monorepo (one top-level folder). This makes it easier to manage as a solo developer.

Backend — mealmind-api/

mealmind-api/ ├── main.py ← FastAPI app entry point ├── requirements.txt ← Python dependencies ├── .env ← API keys (never commit this) ├── routers/ │ ├── meals.py ← POST /meals/suggest │ ├── recipes.py ← POST /recipes/parse, GET /recipes/{id} │ ├── shopping.py ← POST /shopping/generate │ ├── pantry.py ← GET/POST/DELETE /pantry │ └── eatout.py ← POST /eatout/nearby ├── ai/ │ ├── claude.py ← All Claude API calls │ └── prompts.py ← Prompt templates (keep separate) ├── db/ │ ├── supabase.py ← Supabase client setup │ └── models.py ← Pydantic data models └── utils/ ├── scraper.py ← Fetch recipe webpage HTML └── maps.py ← Google Places API calls

Frontend — MealMind/ (React Native)

MealMind/ ├── app/ ← Expo Router screens (file = route) │ ├── (tabs)/ │ │ ├── discover.tsx ← Filter panel + meal results │ │ ├── shopping.tsx ← Shopping list screen │ │ ├── pantry.tsx ← Ingredients I own │ │ ├── recipes.tsx ← My saved/uploaded recipes │ │ └── eatout.tsx ← Restaurant finder │ ├── meal/[id].tsx ← Meal detail + multi-source recipes │ └── recipe/upload.tsx ← Upload a new recipe ├── components/ │ ├── MealCard.tsx ← Reusable meal tile │ ├── FilterPanel.tsx ← All filter controls │ ├── IngredientRow.tsx ← Single ingredient line item │ └── RecipeSource.tsx ← One recipe source card ├── services/ │ └── api.ts ← All fetch() calls to backend ├── store/ │ └── useAppStore.ts ← Global state (Zustand) └── constants/ └── filters.ts ← Filter options, cuisines, etc.

4  Database Schema

Create these tables in Supabase. All tables include a user_id column so each user only sees their own data. Supabase handles authentication — you just reference auth.users.

Tables

| Table | Columns |
| --- | --- |
| users | id (uuid, PK), email, created_at — managed by Supabase Auth automatically |
| pantry | id, user_id (FK), name (text), amount (float), unit (text), updated_at |
| saved_recipes | id, user_id (FK), title, source_url, source_name, ingredients (jsonb), steps (jsonb), tags (text[]), prep_time_mins, calories_per_serving, warnings (text[]), created_at |
| shopping_lists | id, user_id (FK), name, items (jsonb), recipe_ids (uuid[]), created_at |
| user_preferences | user_id (FK, PK), default_filters (jsonb), dietary_warnings (text[]), serving_size (int) |

Example: ingredients jsonb structure

// Stored in saved_recipes.ingredients column: [ { "name": "chicken breast", "amount": 200, "unit": "g", "calories": 330 }, { "name": "olive oil", "amount": 2, "unit": "tbsp", "calories": 240 }, { "name": "garlic", "amount": 3, "unit": "cloves", "calories": 12 } ]

5  Phase-by-Phase Build Guide

Follow these phases in order. Each phase has a clear deliverable — something working you can test. Do not skip ahead.

| 1 | Setup & JavaScript Foundations Weeks 1–2 · Before writing any app code |
| --- | --- |

| 1.1 | Install your development tools Install Node.js v18+, Python 3.11+, VS Code, Git, and the Expo Go app on your phone. |
| --- | --- |

# Verify installs: node --version # must show v18+ python --version # must show 3.11+ git --version npm install -g expo-cli eas-cli

| 1.2 | Learn JavaScript fundamentals (4–5 days) Focus only on what React Native needs. Your Python knowledge maps almost directly. |
| --- | --- |

| Python concept | JavaScript equivalent |
| --- | --- |
| def my_func(x): | const myFunc = (x) => { ... } or function myFunc(x) { ... } |
| [x for x in items if x > 2] | items.filter(x => x > 2) and items.map(x => x * 2) |
| async def / await | async function / await — identical syntax |
| dict = {"key": "val"} | const obj = { key: "val" } — same concept |
| print(f"Hello {name}") | console.log(`Hello ${name}`) — template literals with backticks |
| import module | import { thing } from "module" — named imports |

Resource: javascript.info — read Parts 1 and 2 only (skip browser DOM). Estimated time: 4–5 focused days.

| 1.3 | Learn React basics (3 days) A React component is just a function that returns UI. State is data that, when changed, automatically re-renders the screen. |
| --- | --- |

// A component = function that returns UI function MealCard({ name, calories }) { return ( <View style={styles.card}> <Text style={styles.title}>{name}</Text> <Text>{calories} kcal</Text> </View> ); } // State = data that triggers re-render when changed const [meals, setMeals] = useState([]); setMeals(newMeals); // ← UI updates automatically

Resource: react.dev/learn — official tutorial. Spend 1 day here, then move to Phase 2. You learn React Native best by doing, not reading.

| 2 | Python Backend + AI Core Weeks 3–5 · Start here — you know Python |
| --- | --- |

| 2.1 | Create the FastAPI project FastAPI is a Python web framework. Your React Native app sends HTTP requests to these endpoints to get data. |
| --- | --- |

# Create and enter project folder mkdir mealmind-api && cd mealmind-api python -m venv venv source venv/bin/activate # Windows: venv\Scripts\activate # Install dependencies pip install fastapi uvicorn anthropic supabase httpx python-dotenv # Save them to requirements.txt pip freeze > requirements.txt

# main.py — your FastAPI entry point from fastapi import FastAPI from fastapi.middleware.cors import CORSMiddleware from routers import meals, recipes, shopping, pantry, eatout app = FastAPI(title="MealMind API", version="1.0") app.add_middleware(CORSMiddleware, allow_origins=["*"], # Tighten in production allow_methods=["*"], allow_headers=["*"]) app.include_router(meals.router, prefix="/meals") app.include_router(recipes.router, prefix="/recipes") app.include_router(shopping.router, prefix="/shopping") app.include_router(pantry.router, prefix="/pantry") app.include_router(eatout.router, prefix="/eatout") # Run with: uvicorn main:app --reload # API docs at: http://localhost:8000/docs

| 2.2 | Implement meal suggestions with Claude User filters arrive as JSON. You build a structured prompt, call Claude, parse the JSON response. |
| --- | --- |

# ai/claude.py import anthropic, json from dotenv import load_dotenv import os load_dotenv() client = anthropic.Anthropic(api_key=os.getenv("ANTHROPIC_API_KEY")) def suggest_meals(filters: dict) -> list: prompt = f""" Suggest exactly 6 meal ideas matching ALL of these filters: {json.dumps(filters, indent=2)} Rules: - Every meal must match ALL active filters - Include a mix of well-known and interesting dishes - Be specific (not just "pasta" — "Cacio e Pepe") Respond ONLY with a valid JSON array. No explanation, no markdown. Each object must have these exact keys: {{ "name": "Cacio e Pepe", "cuisine": "Italian", "prep_time_mins": 20, "calories_per_serving": 520, "description": "Classic Roman pasta...", "difficulty": "easy", "tags": ["vegetarian", "quick"] }} """ response = client.messages.create( model="claude-sonnet-4-6", max_tokens=1500, messages=[{"role": "user", "content": prompt}] ) return json.loads(response.content[0].text)

| 2.3 | Recipe parsing from any website Fetch the page HTML, send it to Claude, get structured recipe data back — no CSS selectors, no brittle scrapers. |
| --- | --- |

# ai/claude.py — add this function import httpx async def parse_recipe_from_url(url: str) -> dict: # Step 1: Fetch the webpage async with httpx.AsyncClient(timeout=15) as http: page = await http.get(url, follow_redirects=True) # Step 2: Ask Claude to extract the recipe response = client.messages.create( model="claude-sonnet-4-6", max_tokens=2000, messages=[{"role": "user", "content": f""" Extract the recipe from this webpage into structured JSON. If no recipe is found, return {{"error": "no recipe found"}}. Return ONLY valid JSON with these exact keys: {{ "title": "...", "servings": 4, "prep_time_mins": 30, "calories_per_serving": 450, "ingredients": [ {{"name": "chicken", "amount": 200, "unit": "g", "calories": 330}} ], "steps": ["Preheat oven to 200C.", "..."], "tags": ["gluten-free"], "warnings": ["contains nuts"] }} Webpage HTML (truncated): {page.text[:6000]} """}] ) return json.loads(response.content[0].text)

| 2.4 | Shopping list generation Send selected recipes + pantry to Claude. It combines, subtracts, groups, and returns a clean shopping list. |
| --- | --- |

# ai/claude.py — add this function def generate_shopping_list(recipes: list, pantry: list) -> dict: response = client.messages.create( model="claude-sonnet-4-6", max_tokens=2000, messages=[{"role": "user", "content": f""" Generate a shopping list from these recipes. Selected recipes with ingredients: {json.dumps(recipes, indent=2)} Items the user already owns (subtract these): {json.dumps(pantry, indent=2)} Rules: 1. Combine identical ingredients across recipes (add quantities) 2. Remove anything the user already owns 3. Group by category: Produce, Meat & Fish, Dairy, Pantry, Other 4. Include estimated calorie count per ingredient 5. Use sensible units (grams for meat/veg, ml for liquids) Return ONLY valid JSON: {{ "groups": [ {{ "category": "Produce", "items": [ {{"name": "tomatoes", "amount": 400, "unit": "g", "calories": 72}} ] }} ], "total_calories": 1840 }} """}] ) return json.loads(response.content[0].text)

| 2.5 | Eat Out mode — Google Places + Claude Get location from the app, query Google Places, use Claude to rank and explain results against the user's current filters. |
| --- | --- |

# utils/maps.py import httpx, os async def get_nearby_restaurants(lat: float, lng: float, radius_m: int = 1500) -> list: url = "https://maps.googleapis.com/maps/api/place/nearbysearch/json" params = { "location": f"{lat},{lng}", "radius": radius_m, "type": "restaurant", "key": os.getenv("GOOGLE_MAPS_API_KEY"), } async with httpx.AsyncClient() as client: r = await client.get(url, params=params) return r.json().get("results", [])[:20] # ai/claude.py — add this function async def rank_restaurants(restaurants: list, filters: dict) -> list: response = client.messages.create( model="claude-sonnet-4-6", max_tokens=1200, messages=[{"role": "user", "content": f""" The user wants to eat out. Their preferences: {json.dumps(filters, indent=2)} Nearby restaurants from Google Maps: {json.dumps(restaurants, indent=2)} Return the top 5 best matches as JSON: [{{ "name": "...", "address": "...", "rating": 4.3, "reason": "Matches your Italian preference, rated 4.3, open now.", "maps_url": "https://maps.google.com/?q=..." }}] """}] ) return json.loads(response.content[0].text)

| 3 | React Native Frontend Weeks 6–9 · Screen by screen, connected to your backend |
| --- | --- |

| 3.1 | Scaffold the Expo app Expo is a toolchain that makes React Native far easier to start with. You can preview your app on your real phone instantly. |
| --- | --- |

# In your monorepo root (one level above mealmind-api/) npx create-expo-app MealMind --template tabs cd MealMind npx expo start # → Scan the QR code with your phone camera # → Expo Go opens the app on your real device # → Every file save instantly updates the app

# Install key dependencies npx expo install expo-location # GPS for Eat Out mode npm install zustand # Simple state management npm install axios # HTTP requests to your API npx expo install @react-native-async-storage/async-storage

| 3.2 | Create the API service layer All calls to your FastAPI backend go through one file. Never scatter fetch() calls across screens. |
| --- | --- |

// services/api.ts import axios from "axios"; const API = axios.create({ baseURL: "http://localhost:8000", // Change to Railway URL when deployed timeout: 30000, }); export const suggestMeals = (filters: object) => API.post("/meals/suggest", filters).then(r => r.data); export const parseRecipe = (url: string) => API.post("/recipes/parse", { url }).then(r => r.data); export const generateShoppingList = (recipeIds: string[], pantry: object[]) => API.post("/shopping/generate", { recipe_ids: recipeIds, pantry }).then(r => r.data); export const getNearbyRestaurants = (lat: number, lng: number, filters: object) => API.post("/eatout/nearby", { lat, lng, filters }).then(r => r.data);

| 3.3 | Build screens in this order Build and test each screen before moving to the next. Wire it to the real backend immediately — don't mock data. |
| --- | --- |

| Week | Screen to build + what it does |
| --- | --- |
| Week 6 | Discover screen: Filter panel (cuisine, time, calories, type) → calls /meals/suggest → shows MealCard grid with name, calories, prep time |
| Week 6 | Meal Detail screen: Shows dish info + list of 3–5 recipe sources (fetched by parsing URLs) → "Add to list" button |
| Week 7 | Shopping List screen: Shows grouped items from /shopping/generate → checkboxes → "Copy list" export button |
| Week 7 | Pantry screen: Add/remove ingredients I own → syncs to Supabase → used by shopping list generator |
| Week 8 | My Recipes screen: Browse saved + uploaded recipes → filter by tag |
| Week 8 | Upload Recipe screen: Paste a URL → backend parses it → user reviews and saves |
| Week 9 | Eat Out screen: Requests location permission → calls /eatout/nearby → shows ranked restaurant cards with reasons |

| 4 | Database, Auth & Polish Weeks 10–13 · Make it real and persistent |
| --- | --- |

| 4.1 | Set up Supabase Create a free Supabase project at supabase.com, create your tables, and connect your FastAPI backend. |
| --- | --- |

# db/supabase.py from supabase import create_client import os supabase = create_client( os.getenv("SUPABASE_URL"), os.getenv("SUPABASE_KEY") # Use service_role key in backend ) # Example: save a recipe def save_recipe(user_id: str, recipe: dict): return supabase.table("saved_recipes").insert({ "user_id": user_id, **recipe }).execute() # Example: get pantry def get_pantry(user_id: str) -> list: result = supabase.table("pantry") \ .select("*") \ .eq("user_id", user_id) \ .execute() return result.data

| 4.2 | Add authentication Supabase handles sign-up, login, and sessions. Use their React Native SDK — it is a few lines of code. |
| --- | --- |

# In React Native: npx expo install @supabase/supabase-js // lib/supabase.ts import { createClient } from "@supabase/supabase-js"; export const supabase = createClient(SUPABASE_URL, SUPABASE_ANON_KEY); // Sign up: await supabase.auth.signUp({ email, password }); // Sign in: await supabase.auth.signInWithPassword({ email, password }); // Get current user: const { data: { user } } = await supabase.auth.getUser();

| 4.3 | Error handling, loading states, offline grace Every API call needs a loading state and an error state. This is what separates a prototype from a real app. |
| --- | --- |

// Pattern for every screen that fetches data: const [meals, setMeals] = useState([]); const [loading, setLoading] = useState(false); const [error, setError] = useState<string ¦ null>(null); const loadMeals = async () => { setLoading(true); setError(null); try { const data = await suggestMeals(filters); setMeals(data); } catch (e) { setError("Could not load meals. Check your connection."); } finally { setLoading(false); } }; // In your JSX: {loading && <ActivityIndicator />} {error && <Text style={styles.error}>{error}</Text>} {!loading && meals.map(m => <MealCard key={m.name} {...m} />)}

| 5 | Deploy & Publish Weeks 14–16 · Ship it |
| --- | --- |

| 5.1 | Deploy the FastAPI backend to Railway Railway detects your Python project automatically. You get a public HTTPS URL your app can call from anywhere. |
| --- | --- |

# Install Railway CLI npm install -g @railway/cli # In mealmind-api/: railway login railway init # Creates a new Railway project railway up # Deploys your FastAPI app # Set environment variables in Railway dashboard: ANTHROPIC_API_KEY=sk-ant-... SUPABASE_URL=https://xxx.supabase.co SUPABASE_KEY=eyJ... GOOGLE_MAPS_API_KEY=AIza... # Railway gives you a URL like: # https://mealmind-api-production.up.railway.app # Update your React Native services/api.ts baseURL to this

| 5.2 | Build the app with EAS Expo Application Services builds your iOS and Android binaries in the cloud — no Xcode or Android Studio needed on your machine. |
| --- | --- |

# In MealMind/: eas login eas build:configure # Creates eas.json config # Build for both platforms: eas build --platform all # This takes ~15 minutes. You get download links for: # → MealMind.ipa (iOS, submit to App Store) # → MealMind.apk (Android, submit to Google Play) # Submit directly from CLI: eas submit --platform ios eas submit --platform android # Also deploy as a web app (Vercel or Expo hosting): npx expo export --platform web

| 5.3 | App Store & Google Play checklist Both stores require these before your app goes live. Plan 1–2 weeks for review. |
| --- | --- |

| Requirement | Details |
| --- | --- |
| Apple Developer account | $99/year at developer.apple.com — required to publish to App Store |
| Google Play account | $25 one-time fee at play.google.com/console — required for Google Play |
| App icon | 1024×1024 PNG, no transparency, no rounded corners (stores add those) |
| Screenshots | At least 3 screenshots per device size (iPhone 6.7", iPad, Android phone) |
| Privacy policy URL | Required by both stores — free to create at privacypolicygenerator.info |
| App description | 4000 char limit on App Store, write for search keywords |
| Age rating | Both stores ask about content — this app is 4+ / Everyone |
| Review time | Apple: 1–3 days for new apps. Google Play: a few hours to 3 days |

6  Environment Variables Reference

Create a .env file in mealmind-api/. Never commit this file to Git — add it to .gitignore immediately.

# mealmind-api/.env # Anthropic Claude API — get at console.anthropic.com ANTHROPIC_API_KEY=sk-ant-api03-... # Supabase — get at app.supabase.com → Settings → API SUPABASE_URL=https://abcdefghijkl.supabase.co SUPABASE_KEY=eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9... # Google Maps — get at console.cloud.google.com # Enable: Places API, Maps JavaScript API GOOGLE_MAPS_API_KEY=AIzaSyB... # Add this to .gitignore: .env venv/ __pycache__/ *.pyc

7  Quick Reference — Key Commands

| Command | What it does |
| --- | --- |
| uvicorn main:app --reload | Start FastAPI backend in development (auto-reloads on file save) |
| http://localhost:8000/docs | Auto-generated interactive API docs — test every endpoint in the browser |
| npx expo start | Start React Native dev server — scan QR code to preview on phone |
| npx expo start --web | Preview the app in a web browser |
| railway up | Deploy latest backend code to Railway (run from mealmind-api/) |
| eas build --platform all | Build iOS and Android app binaries via Expo cloud |
| eas submit --platform ios | Submit the latest iOS build to App Store Connect |
| supabase gen types typescript | Auto-generate TypeScript types from your Supabase schema |

8  Cost Estimate

Estimated monthly running costs once the app is live with real users. Development itself is free or very low cost.

| Service | Cost |
| --- | --- |
| Anthropic Claude API | ~$0.003 per meal suggestion request (claude-sonnet). Budget $10–30/month for early traction. |
| Supabase | Free tier covers up to 500MB database and 50,000 monthly active users. Paid starts at $25/month. |
| Railway (backend hosting) | Free tier: 500 hours/month (enough for development). Hobby plan: $5/month for always-on. |
| Google Maps Places API | Free tier: $200 credit/month (~5,000 Eat Out requests). Most small apps stay in free tier. |
| Apple Developer | $99/year — required to publish iOS apps. |
| Google Play | $25 one-time — lifetime access to publish Android apps. |
| Total (early stage) | Approximately $0–$15/month during development. $30–$60/month with real users. |

Cost control tip Add a simple in-memory cache to your FastAPI backend. If two users request meal suggestions with identical filters within 10 minutes, return the cached result instead of calling Claude again. This can reduce AI API costs by 40–60% in early stages.

9  Do This Right Now

The three actions that turn this document from a plan into a project:

- Go to console.anthropic.com → create a free account → copy your API key. Paste it in a .env file. This takes 5 minutes and unlocks every AI feature.

- Open a terminal and run: npx create-expo-app MealMind --template tabs. Scan the QR code with your phone. You now have a running app on your device. The psychological shift from "idea" to "thing that exists on my phone" is enormous.

- Write the suggest_meals() Python function from Section 5, Phase 2.2. Run it from a Python script, print the output. This single function is the core of your app's value.

Final note This is a 14–16 week build for someone working on it part-time (10–15 hours/week). The hardest part is not the AI integration — that is 20 lines of Python. The hardest part is JavaScript and React Native, which takes about 3 weeks to become comfortable with. Every week after that gets faster. The backend will feel like home from day one.